TOM

Personal AI Operating Agent

PRODUCT REQUIREMENTS DOCUMENT

Version 1.0  |  20 October 2026
Target platform: Windows 11 Pro • Local-first • Resource-aware • Approval-gated

Implementation baseline: Dell Alienware 16 Aurora
Intel Core i9 • NVIDIA RTX 5060 (8 GB VRAM) • 32 GB RAM • 1 TB SSD

# Document Control

| Field | Value |
| --- | --- |
| Document | TOM Personal AI Operating Agent — Product Requirements Document |
| Version / status | v1.0 — baseline specification for implementation planning |
| Date | 20 October 2026 |
| Primary user | Single-user Windows desktop operator / developer |
| Primary objective | Safely execute verified multi-step computer tasks through voice, text, and desktop interfaces |
| Target deployment | Local Windows machine; optional cloud inference and connected services |
| Audience | Product owner, software engineer, AI/ML engineer, QA, security reviewer |

## How to use this PRD

This document specifies intended product behavior, architecture, requirements, safety controls, resource constraints, and acceptance criteria. It is not a claim that any capability is already implemented. Requirements should be delivered incrementally; the MVP must be stable before autonomous or high-impact capabilities are enabled.

## Requirement priority

| Priority | Meaning |
| --- | --- |
| P0 — Must | Required for the MVP or for safe operation of any enabled capability. |
| P1 — Should | Important for a useful first production version; may follow core MVP. |
| P2 — Could | Advanced capability to add after core reliability is demonstrated. |
| Out of scope initially | Explicitly excluded from unattended execution or early releases. |

# 1. Executive Summary

TOM is a local-first personal AI operating agent for Windows. It accepts goals through a desktop application, command-line interface, and voice interface; interprets the request; plans and executes a bounded sequence of actions; uses approved tools to interact with applications and services; verifies the resulting state; and stores useful task history and user-approved memory.

The product is not simply a chatbot or macro recorder. Its defining capability is a durable task lifecycle: understand → inspect → plan → authorize → execute → verify → report → learn. A task is not considered complete merely because a tool returned exit code zero.

The initial deployment targets a Dell Alienware 16 Aurora with an Intel Core i9, NVIDIA RTX 5060 with 8 GB VRAM, 32 GB system RAM, 1 TB SSD, and Windows 11 Pro. The system must remain useful when local inference capacity is constrained. It therefore separates the agent core from model inference and uses resource-aware scheduling, model unloading, quantized models, and optional cloud escalation under explicit privacy and cost policies.

## Product vision

Build a dependable personal AI operating layer that can safely operate the computer, automate software-development workflows, manage files and knowledge, diagnose system issues, use the browser, interact by voice, and continue long-running tasks with durable state and verifiable outcomes.

## Success principles

Execution over narration: use tools to perform tasks rather than merely describing steps.

Verification over assumption: prove outcomes with observable evidence.

One shared core: desktop, CLI, and voice use the same task manager, memory, policy, and tool registry.

Local-first, not local-only: protect privacy by default while allowing controlled cloud escalation.

Bounded autonomy: permissions, timeouts, retry limits, and approval gates apply to every task.

Resource-aware inference: avoid model loading and parallelism that exceed measured hardware capacity.

# 2. Product Goals and Non-Goals

## 2.1 Goals

Execute multi-step tasks across Windows applications, files, terminals, browsers, and configured APIs.

Provide natural text and voice interaction, including contextual follow-up commands.

Act as a software-development agent that can inspect repositories, edit code, run tests, diagnose errors, and report evidence.

Maintain durable task state, project context, checkpoints, and user-controlled long-term memory.

Monitor CPU, GPU, VRAM, RAM, storage, and configured services; recommend resource-aware actions.

Support local LLM/STT/TTS/vision components within the device's measured resource budget.

Require explicit authorization for destructive, security-sensitive, financial, publishing, or externally consequential operations.

Recover from common failures and resume safe tasks after application restart.

Provide auditable logs and reproducible acceptance tests.

## 2.2 Non-goals for initial releases

Training a frontier-scale foundation model from scratch.

Unrestricted root/administrator control or unrestricted arbitrary shell execution.

Unsupervised self-modification of TOM source code, policies, or security controls.

Always-on recording or transmission of microphone, camera, screen, or personal files without explicit configuration.

Guaranteed human-level reasoning, zero hallucinations, or perfect UI automation.

Autonomous financial transactions, account recovery, credential changes, or public communications without approval.

Safety-critical control of gas valves, vehicles, medical equipment, or other physical systems as the sole safety controller.

Enterprise-scale multi-user service or high-concurrency model serving on the target laptop.

# 3. Users, Use Cases, and Operating Context

## Primary user

A technically capable individual using Windows for software development, AI experimentation, browser-based work, file management, business operations, and IoT prototyping. The user may run local models and development services, so resource contention and dependency management are first-class concerns.

## Core user stories

As a user, I can say or type a goal and receive a plan before consequential execution.

As a developer, I can ask TOM to inspect a repository, diagnose a failure, implement a fix, run tests, and summarize changed files and test evidence.

As a system operator, I can ask why RAM or VRAM is high and receive measured process-level diagnostics.

As a user, I can ask TOM to find and summarize selected documents without uploading them to a cloud service by default.

As a user, I can interrupt, pause, cancel, or resume a long-running task.

As a user, I can inspect what TOM remembers and remove or correct stored items.

As a user, I can approve or reject an action from a trusted interface before it is executed.

As a user, I can start a task on desktop and inspect the same task through CLI or voice.

# 4. Scope and Capability Catalogue

| ID / capability | Priority | Requirements summary |
| --- | --- | --- |
| C01 — Computer control | P0 | Open and switch applications; inspect windows; use Windows UI Automation and application APIs; perform reversible actions; capture state and verify results. |
| C02 — Voice interface | P1 | Push-to-talk first; configurable wake word; streaming ASR; interruptible TTS; multilingual support subject to measured model quality; noise/error handling. |
| C03 — Software engineering | P0 | Repository discovery; code search; file edits; terminal commands in approved workspace; dependency diagnostics; test/build execution; Git checkpoints; diff review. |
| C04 — File intelligence | P0 | Search, classify, summarize, extract, and organize selected folders; duplicate detection; preview moves; backup/undo where feasible. |
| C05 — Browser agent | P1 | Playwright-based navigation, research, extraction, and form preparation; handle authentication through approved sessions; pause before external side effects. |
| C06 — Memory | P0 | Task history, user-approved preferences, project facts, episodic outcomes, semantic retrieval, correction, deletion, and retention controls. |
| C07 — Resource manager | P0 | Monitor CPU/GPU/VRAM/RAM/disk; estimate model load cost; queue GPU-heavy tasks; unload idle models safely; apply thresholds and fallback policy. |
| C08 — Task planner/executor | P0 | Break goals into typed steps; model dependencies; manage state; retries; timeouts; cancellation; checkpoints; verification; evidence-based reporting. |
| C09 — System diagnostics | P1 | Inspect process/resource usage, application logs, selected Windows events, service status, network/DNS, and configured development runtimes. |
| C10 — Specialist agents | P2 | Logical specialists for coding, research, data, diagnostics, browser, and speech; shared policy and task manager; constrained tool grants. |
| C11 — Proactive monitoring | P2 | Opt-in watchers for configured thresholds, service failures, build results, disk capacity, and task blockers; notify only on actionable changes. |
| C12 — Workflow learning | P2 | Turn user-demonstrated tasks into reviewed reusable workflow definitions with input variables, checkpoints, and failure handling. |
| C13 — Business productivity | P2 | Draft documents, spreadsheets, reports, course materials, analytics, email, and social content; approval required before sending/publishing. |
| C14 — Cloud and infrastructure | P2 | Assist with Git hosting, Docker, WSL, deployment platforms, API health, and Kubernetes; credentials via secret store; deployment approval. |
| C15 — IoT integration | P2 | Use authorized device APIs/MQTT/serial integrations for telemetry and approved controls; local hardware safety interlocks remain authoritative. |
| C16 — Multi-device access | P2 | Optional authenticated mobile/remote interface, shared task status, secure remote approval, device authorization, and connection-loss handling. |
| C17 — Preflight/simulation | P1 | Preview affected files/services, validate configurations, use isolated Git worktrees/sandboxes, estimate resource needs, and define rollback. |
| C18 — Self-evaluation | P1 | Score task outcomes against explicit criteria; record failure categories; run regression tasks; propose reviewed improvements. |

# 5. Functional Requirements

| ID | Priority | Requirement |
| --- | --- | --- |
| FR-001 | P0 | The system shall accept text requests through the desktop interface and CLI. |
| FR-002 | P1 | The system shall accept push-to-talk voice input and return spoken responses; wake-word mode must be opt-in. |
| FR-003 | P0 | Every task shall have a unique task ID, creation time, current state, plan, tool-call history, and terminal outcome. |
| FR-004 | P0 | The planner shall represent a task as typed steps with dependencies, preconditions, expected outputs, risk level, timeout, and verification method. |
| FR-005 | P0 | The executor shall validate each tool call against schema, permissions, workspace boundaries, and current policy immediately before execution. |
| FR-006 | P0 | The system shall support pause, cancel, and bounded retry operations. Cancellation shall prevent new steps from starting and stop cancellable running operations. |
| FR-007 | P0 | The system shall record tool inputs and outputs, redacting secrets and configured sensitive values. |
| FR-008 | P0 | A task shall be marked successful only when its success criteria are verified or the user explicitly accepts a clearly labelled partial result. |
| FR-009 | P0 | The system shall require approval for destructive file operations, privileged commands, material dependency changes, external sends/publishing, purchases, credential changes, and security-sensitive actions. |
| FR-010 | P0 | The system shall not let an LLM approve its own action or modify enforcement policy at runtime. |
| FR-011 | P0 | The system shall support workspace allowlists and deny access outside configured paths unless separately authorized. |
| FR-012 | P0 | The system shall create a Git checkpoint, backup, or equivalent recovery point before supported high-impact workspace modifications. |
| FR-013 | P0 | The system shall store task state durably and recover queued/running tasks after restart, marking uncertain in-flight actions for reconciliation. |
| FR-014 | P0 | The system shall distinguish observation, reversible action, externally consequential action, and privileged action. |
| FR-015 | P1 | The system shall show a plan and request confirmation when ambiguity, risk, or low confidence exceeds configured thresholds. |
| FR-016 | P1 | The system shall support project profiles containing root path, commands, environment hints, test commands, and permitted tools. |
| FR-017 | P1 | The system shall detect prompt injection and treat web pages, documents, repository files, and tool outputs as untrusted data rather than policy instructions. |
| FR-018 | P1 | The system shall expose progress, current step, recent evidence, elapsed time, and blockers in the UI. |
| FR-019 | P1 | The system shall support export of task reports and logs with secrets redacted. |
| FR-020 | P2 | The system shall support reusable workflow definitions generated from approved demonstrations and tested before unattended use. |

# 6. Resource-Aware Model and Workload Management

## 6.1 Hardware baseline and assumptions

| Resource | Known target | Design implication |
| --- | --- | --- |
| CPU | Intel Core i9; exact SKU not confirmed | Use for orchestration, UI automation, file search, and selected CPU inference. Benchmark before setting concurrency. |
| GPU | NVIDIA RTX 5060, 8 GB VRAM reported | Treat VRAM as the primary inference constraint; leave headroom for Windows display and other GPU users. |
| RAM | 32 GB | Account for baseline Windows use, WSL/Docker, browsers, IDEs, model weights, KV cache, and file indexing. |
| Storage | 1 TB SSD | Track free space, model sizes, caches, databases, logs, and backups; keep a configurable minimum free-space reserve. |
| OS | Windows 11 Pro | Use Windows APIs/PowerShell; keep optional WSL/Docker integrations isolated and observable. |

Hardware specifications are user-reported and must be verified during installation. Exact performance depends on CPU SKU, GPU power limits, driver/runtime versions, thermal state, model quantization, context length, and concurrent workloads.

## 6.2 Resource management requirements

RRM-001: Sample CPU, RAM, GPU utilization, VRAM, disk capacity, and model-server state at a configurable interval.

RRM-002: Before loading a model, estimate model weight memory, KV-cache growth, runtime overhead, and concurrent GPU use.

RRM-003: Apply a configurable VRAM safety reserve; do not load a model if predicted usage exceeds the available budget.

RRM-004: Maintain one primary GPU-heavy inference workload by default. Parallel GPU inference requires an explicit benchmarked profile.

RRM-005: Queue, serialize, or defer GPU-heavy tasks when resources are insufficient; explain the reason in the task UI.

RRM-006: Support model unload, idle timeout, and fallback to a smaller local model or approved cloud inference.

RRM-007: Cloud escalation must be disabled unless the user configures provider credentials, data-sharing policy, and cost limits.

RRM-008: Do not kill processes automatically based only on memory consumption. Use an allowlist, process identity checks, and approval rules.

RRM-009: Track inference latency, tokens per second where available, load duration, peak memory, and task quality for model selection.

RRM-010: Provide a resource budget per task and reject or defer plans that exceed configured CPU/RAM/VRAM/disk budgets.

RRM-011: The system shall keep the core scheduler, task database, and safety policy operational if inference fails or a model is unloaded.

RRM-012: Memory thresholds shall use measured available capacity, not fixed assumptions based only on installed RAM/VRAM.

## 6.3 Initial runtime policy

| Situation | Required behavior |
| --- | --- |
| GPU memory healthy | Allow the selected quantized model to load after estimating weights + cache + overhead and reserve. |
| GPU memory near threshold | Do not load a second GPU-heavy model; finish or unload idle inference and re-check. |
| Model load fails / OOM | Capture error, unload failed allocation where possible, retry once with a smaller profile, then report. |
| RAM pressure | Defer optional indexing/vision jobs, reduce concurrency, and avoid unsafe process termination. |
| Cloud fallback unavailable | Continue with a smaller local model or return a clearly stated limitation. |
| Long task interrupted | Persist completed steps and checkpoints; reconcile uncertain side effects before resuming. |

## 6.4 Model selection policy

Begin benchmarking quantized 3B–4B and 7B–8B class models for tool use and coding. These are candidate size bands, not performance guarantees. Select by measured task accuracy, structured tool-call reliability, time to first token, sustained throughput, peak VRAM/RAM, and context behavior. Use a separate model profile for ASR, TTS, embeddings, and vision; avoid assuming that all components should be GPU-resident at once.

## 6.5 Initial acceptance targets

| Metric | Initial target / method |
| --- | --- |
| Resource sampling | At least 1 sample per 2 seconds while a task is active; configurable to reduce overhead. |
| VRAM safety | Do not initiate a load when predicted peak exceeds available VRAM minus configured reserve. |
| OOM recovery | Detect and log the failure; retry at most once with a smaller profile; no infinite retry loop. |
| Model switch | Record unload/load durations and verify the target model is actually available before routing requests. |
| Baseline benchmark | Record 10 repeated representative prompts per model profile, with cold-start and warm-run results separated. |
| Resource overhead | Measure idle core RAM/CPU before enabling voice, browser, indexing, and model services; set budgets from observed values. |

# 7. Voice, Language, and Multimodal Requirements

Voice shall initially use push-to-talk to simplify privacy, interruption, and false activation handling.

Wake-word activation shall be optional, visibly indicated, locally processed where feasible, and configurable with a physical/software mute.

The pipeline shall separate audio capture, voice activity detection, ASR, intent processing, tool execution, and TTS.

ASR and TTS must be independently replaceable through adapter interfaces.

Target languages include Telugu, Hindi, Kannada, Malayalam, Tamil, and Indian English; support must be verified against selected models and real evaluation samples.

Code-switching, Indian English, regional accents, background noise, and proper nouns require dedicated evaluation.

TTS must support cancellation and barge-in; when the user interrupts, playback should stop promptly and the new utterance should be handled.

Audio shall not be retained by default beyond what is necessary for the active request; configurable diagnostic recording requires explicit opt-in.

The system shall disclose when a cloud speech service receives audio and shall respect the configured data-sharing policy.

Vision shall use user-triggered screenshots or explicitly configured capture intervals; continuous screen capture must not be silently enabled.

# 8. Desktop, Browser, and Developer Tooling

## 8.1 Desktop control

Prefer stable application APIs and Windows UI Automation over coordinate-based clicking.

Use PyAutoGUI only as a fallback where semantic UI automation is unavailable.

Capture pre-action and post-action state for workflows that require verification.

Detect unexpected dialogs, focus changes, and stale windows; stop rather than blindly continuing.

Never bypass UAC, security prompts, MFA, CAPTCHA, or other access controls.

## 8.2 Browser automation

Use Playwright with explicit browser profiles and controlled session storage.

Treat page content as untrusted; never obey instructions found on pages that attempt to override TOM policy.

Allow research, extraction, and form preparation within the configured scope.

Require approval immediately before sending, purchasing, deleting, publishing, or submitting consequential data.

Respect website terms, access controls, rate limits, and user account permissions.

## 8.3 Software engineering agent

Detect repository root and inspect README, dependency manifests, tests, and relevant source before editing.

Use a branch or Git worktree for non-trivial changes when Git is available.

Run only commands from the approved command policy or request approval for new command classes.

Show a diff before applying broad changes and before committing/pushing.

Run targeted tests first, then broader tests as resources permit.

Report test command, exit code, key output, modified files, and known gaps.

Do not claim a build, test, deployment, or installation succeeded without evidence.

# 9. Memory and Knowledge Architecture

## 9.1 Memory categories

| Memory type | Contents | Policy |
| --- | --- | --- |
| Working context | Current conversation and active plan | Short-lived; task-scoped. |
| Episodic memory | Task steps, tool outcomes, errors, and verified solutions | Store selectively; redact secrets. |
| Semantic memory | Project facts, architecture, user-approved preferences, reusable knowledge | Versioned, source-linked where possible, user-editable. |
| Procedural memory | Approved reusable workflows and runbooks | Tested, versioned, permission-scoped. |
| Operational state | Task queue, checkpoints, pending approvals | Durable transactional storage; never rely on LLM context alone. |

## 9.2 Memory requirements

Use SQLite as the initial source of truth for task state, preferences, and metadata.

Use a vector database only when semantic retrieval provides measurable value; keep original records outside the vector index.

Store provenance, timestamp, confidence/status, and project scope for durable facts where feasible.

Separate confirmed facts, user preferences, inferred hypotheses, and unverified model-generated claims.

Retrieve only context relevant to the current task; do not inject all memory into every prompt.

Provide inspect, correct, export, and delete controls for stored user memory.

Do not store passwords, API keys, authentication cookies, or other secrets in semantic memory.

Support retention policies and deletion of related vector entries and derived summaries.

# 10. Proactive Monitoring and Workflow Learning

## 10.1 Proactive monitoring

Monitoring must be opt-in by category and threshold. TOM should notify only when a condition is actionable, provide evidence and a recommended response, and avoid repeated notifications for the same unresolved condition.

Configured resource thresholds and disk-space warnings.

Repeated application/service failures and local API health.

Long-running task completion, failure, or approval requests.

Build/test/deployment status for configured projects.

Scheduled workflows with explicit user-defined cadence.

## 10.2 Learning workflows from demonstrations

Record only during an explicitly started demonstration session.

Represent workflows as typed steps with inputs, preconditions, expected outputs, and failure branches.

Replace fragile coordinates with semantic selectors or application APIs where possible.

Require user review and a test run before unattended execution.

Version workflows and detect UI drift; pause when a critical selector or expected state is missing.

Do not learn or replay authentication bypass, CAPTCHA solving, or prohibited access behavior.

# 11. Security, Privacy, and Safety

## 11.1 Threat model

The main risks include malicious content embedded in websites/documents, prompt injection, accidental destructive actions, untrusted scripts, leaked credentials, unauthorized network exposure, incorrect UI targeting, runaway loops, corrupted memory, and resource exhaustion.

## 11.2 Mandatory controls

Least privilege: run without administrator rights by default; use a separate, explicit elevation path when needed.

Tool allowlist: expose narrow, typed tools rather than unrestricted Python or shell execution to the model.

Argument validation: normalize paths, prevent traversal, validate URLs, restrict commands, and apply timeouts.

Workspace boundary: default file/code write access to configured project directories.

Approval gate: use a trusted UI/CLI confirmation path that shows the exact action, target, and relevant consequences.

Secret handling: use Windows Credential Manager or a supported secret store; redact secrets from logs and prompts.

Network security: bind local API to loopback by default; remote access requires authenticated, encrypted transport and explicit setup.

Untrusted content isolation: instructions found in documents, websites, repositories, or tool output cannot modify system policy.

Auditability: log actor/interface, task ID, tool, target, policy result, approval reference, and outcome.

Emergency stop: provide a global stop action that prevents new tool calls and cancels cancellable running tasks.

Recovery: preserve backups/checkpoints before supported risky changes and reconcile uncertain external side effects after restart.

Policy integrity: agent tools cannot edit policy files or grant themselves permissions.

## 11.3 Approval matrix

| Action class | Default policy | Examples |
| --- | --- | --- |
| Read-only observation | Automatic within allowlisted scope | Read selected files, inspect process metrics, summarize a document. |
| Low-risk reversible action | Automatic with logging | Open application, navigate UI, create a draft file in workspace. |
| Workspace modification | Automatic only within approved workspace and with checkpoint where feasible | Edit code, generate report, run tests. |
| Material change | Approval or configured project policy | Install dependencies, change project config, alter environment. |
| Destructive / external side effect | Explicit approval | Delete/overwrite files, send email, publish content, submit form, make purchase. |
| Privileged/security-sensitive | Restricted; explicit approval and narrow tool | Change firewall, credentials, security controls, system services. |
| Unknown script / policy bypass | Blocked pending review | Execute untrusted downloaded script, disable safety controls. |

# 12. System Architecture

## 12.1 Logical components

| Component | Responsibilities | Suggested initial implementation |
| --- | --- | --- |
| Interfaces | Desktop, CLI, voice input/output, task status and approvals | PySide6; Typer or argparse CLI; audio adapter. |
| Agent core | Intent, plan, task lifecycle, tool selection, verification | Python modules with typed data models. |
| Policy engine | Permissions, risk classification, approval state, tool validation | Deterministic Python rules; tests independent of LLM. |
| Task orchestrator | Dependencies, queue, cancellation, retry, checkpoint, resume | asyncio + SQLite persistence. |
| Tool registry | Typed contracts for filesystem, shell, browser, UI, diagnostics | Pydantic schemas and explicit allowlist. |
| Model gateway | Provider adapters, model selection, inference lifecycle | Ollama adapter first; optional provider adapters. |
| Resource manager | Metrics, estimates, admission control, unload/fallback | NVML/nvidia-smi adapter, psutil, runtime APIs. |
| Memory service | Task history, preferences, episodic and semantic recall | SQLite first; optional vector store. |
| Observability | Structured logs, traces, metrics, reports | Python logging/JSON logs; local metrics store. |
| Integrations | Git, Playwright, PowerShell, APIs, IoT interfaces | Separate adapters with scoped credentials. |

## 12.2 Architectural rules

All interfaces call the same core task API; no separate agent logic per interface.

Model providers are replaceable adapters; provider-specific logic does not leak into task orchestration.

Every side-effecting tool call passes through the policy engine.

The task database is the source of truth for task status; model context is not durable state.

Tool results are structured and include evidence, status, and error classification.

Long-running jobs execute outside the UI event loop and publish progress events.

The core must operate without vector memory, voice, vision, or cloud connectivity.

## 12.3 Suggested repository layout

jarvis/
  pyproject.toml
  README.md
  .env.example                 # names only; never commit secrets
  config/
    settings.yaml
    policies.yaml
    model_profiles.yaml
  src/jarvis/
    app.py
    api/
    interfaces/
      desktop/
      cli/
      voice/
    core/
      agent.py
      planner.py
      executor.py
      task_state.py
      verifier.py
      events.py
    policy/
      engine.py
      approvals.py
      risk.py
      path_rules.py
    tools/
      registry.py
      filesystem.py
      shell.py
      windows_ui.py
      browser.py
      git_tools.py
      diagnostics.py
    models/
      gateway.py
      routing.py
      adapters/
    resources/
      monitor.py
      admission.py
      profiles.py
    memory/
      store.py
      retrieval.py
      retention.py
    storage/
      database.py
      migrations/
    observability/
      logging.py
      metrics.py
    integrations/
  tests/
    unit/
    integration/
    safety/
    evaluation/
  data/                         # runtime data; excluded from Git
  logs/                         # redacted local logs; excluded from Git

## 12.4 Initial technology choices

| Concern | Initial choice | Reason / caveat |
| --- | --- | --- |
| Language | Python 3.11 or 3.12, pinned environment | Broad automation/AI support; validate package compatibility before committing. |
| Desktop UI | PySide6 | Native desktop application and event-driven UI. |
| Agent schemas | Pydantic | Typed inputs/outputs and validation. |
| Task storage | SQLite | Durable single-user state with minimal operational burden. |
| Async execution | asyncio | Sufficient for first local version; avoid premature distributed queues. |
| Model runtime | Ollama adapter initially | Fits existing local-model workflow; keep gateway replaceable. |
| Browser | Playwright | Structured browser automation and selectors. |
| Windows UI | pywinauto / UI Automation; PyAutoGUI fallback | Prefer semantic controls over screen coordinates. |
| Metrics | psutil plus NVIDIA NVML or nvidia-smi fallback | Measure actual usage; gracefully handle unavailable metrics. |
| Secrets | Windows Credential Manager | Avoid plaintext credentials in config or memory. |
| Packaging | Python package first; PyInstaller/MSIX later | Keep development/debugging simple before packaging. |

# 13. Task Lifecycle and State Model

| State | Meaning | Allowed transition examples |
| --- | --- | --- |
| CREATED | Request received and task ID allocated | PLANNING, CANCELLED |
| PLANNING | Goal interpreted; dependencies and criteria generated | AWAITING_APPROVAL, READY, NEEDS_INPUT, FAILED |
| NEEDS_INPUT | A critical ambiguity blocks safe progress | PLANNING, CANCELLED |
| AWAITING_APPROVAL | A gated action awaits user decision | READY, REJECTED, CANCELLED |
| READY | Preconditions and policy checks passed | RUNNING, CANCELLED |
| RUNNING | A step is executing | VERIFYING, PAUSED, BLOCKED, FAILED, CANCELLED |
| PAUSED | User or policy paused execution | READY, CANCELLED |
| VERIFYING | Evidence is checked against success criteria | SUCCEEDED, BLOCKED, FAILED |
| BLOCKED | External dependency or resource prevents progress | READY, NEEDS_INPUT, CANCELLED |
| SUCCEEDED | Success criteria verified | Terminal |
| FAILED | Unrecoverable error or retry limit reached | Terminal; new task may be created |
| REJECTED / CANCELLED | Approval rejected or task cancelled | Terminal |

## Task execution algorithm

Normalize request and assign task ID.

Retrieve only relevant project/user context.

Generate plan, preconditions, expected outputs, and verification criteria.

Classify risk and estimate resources for each step.

Request missing information or approval when required.

Execute one eligible step through a typed tool.

Validate tool result, persist evidence, update task state, and emit progress.

Retry only classified transient failures within configured limits.

Verify end-state using independent observations where feasible.

Produce a report separating completed, partially completed, failed, and unverified items.

# 14. User Experience Requirements

The desktop dashboard shall show task list, active task, current step, status, resource panel, approvals, and recent events.

The user shall be able to inspect a proposed plan and expand individual tool calls before approval.

The UI shall distinguish planned, running, successful, failed, blocked, and unverified steps.

The UI shall show model name, inference route (local/cloud), and current resource pressure when relevant.

The user shall be able to stop all new execution immediately using a visible emergency-stop control.

The CLI shall support request submission, task status, approval response, cancellation, logs, and diagnostics.

Voice responses shall be concise by default, with detailed reports available in the UI or text output.

Notifications shall be configurable and deduplicated; no unnecessary notification loop is permitted.

Sensitive content must be masked in notifications and lock-screen summaries.

# 15. Non-Functional Requirements

| ID | Requirement |
| --- | --- |
| NFR-001 Availability | The core task manager and local database should recover after an ordinary app restart; a crash must not silently mark a task successful. |
| NFR-002 Responsiveness | Local UI actions should remain responsive during inference; long tasks must run outside the UI thread. |
| NFR-003 Latency | Measure time-to-first-response, tool latency, inference latency, and end-to-end task duration. Establish baselines before promising numeric SLAs. |
| NFR-004 Reliability | Every tool has timeout, error classification, bounded retry, and structured output. |
| NFR-005 Security | Least privilege, tool allowlists, path restrictions, secret redaction, explicit approvals, and local-only API binding by default. |
| NFR-006 Privacy | No cloud transfer unless the task route and data category permit it; disclose when data leaves the machine. |
| NFR-007 Resource safety | Reject/defer workloads that exceed measured resource budgets; avoid uncontrolled model loading. |
| NFR-008 Maintainability | Separate interfaces, core, tools, policy, models, memory, and integrations behind stable interfaces. |
| NFR-009 Testability | Core planner, policy, task transitions, and tool adapters must have automated unit and integration tests. |
| NFR-010 Observability | Each task has correlated logs and evidence; logs redact secrets and have configurable retention. |
| NFR-011 Portability | Keep OS-specific features behind adapters; initial supported OS is Windows 11 Pro. |
| NFR-012 Accessibility | Keyboard navigation, readable status text, and non-audio alternatives for all voice interactions. |

# 16. Testing and Acceptance Criteria

## 16.1 MVP acceptance tests

| ID | Test | Pass condition |
| --- | --- | --- |
| AT-001 | Task lifecycle | Submit a multi-step task; verify task ID, persisted plan, step state, logs, and final report. |
| AT-002 | Tool schema | Invalid arguments are rejected before execution and logged without exposing secrets. |
| AT-003 | Approval gate | A destructive action cannot execute until approved; rejection prevents the tool call. |
| AT-004 | Workspace boundary | Attempt to write outside the allowlisted workspace; operation is blocked unless separately authorized. |
| AT-005 | Cancellation | Cancel a running safe task; no new steps start and cancellable work is stopped. |
| AT-006 | Recovery | Restart TOM during a task; completed steps persist and uncertain side effects require reconciliation. |
| AT-007 | Verification | A command returning success without the expected output does not mark the overall task successful. |
| AT-008 | Resource admission | Simulate low VRAM; model load is rejected/deferred and a configured fallback is selected. |
| AT-009 | OOM handling | Simulate inference load failure; one bounded fallback attempt occurs and the task reports actual outcome. |
| AT-010 | Secret redaction | Seed logs with a test secret; confirm the stored/exported logs do not reveal it. |
| AT-011 | Prompt injection | A webpage containing instructions to exfiltrate files cannot override policy or trigger unauthorized tools. |
| AT-012 | Cross-interface state | Create a task in one interface and inspect/cancel it through another; state remains consistent. |
| AT-013 | Coding workflow | In a disposable repository, diagnose a seeded test failure, apply a patch, run tests, and report diff plus test evidence. |
| AT-014 | Voice interruption | Interrupt TTS; playback stops and the next utterance is handled without duplicate task submission. |
| AT-015 | Memory control | Inspect, correct, and delete a test memory; ensure derived index entries are removed or invalidated. |

## 16.2 Evaluation metrics

| Metric | Definition | Target-setting approach |
| --- | --- | --- |
| Task success rate | Tasks meeting all explicit success criteria / attempted tasks | Measure on a fixed representative benchmark; publish by task category. |
| Unsafe action rate | Unauthorized or policy-violating actions | Zero in the safety test suite; investigate any occurrence. |
| Verification coverage | Completed tasks with independent evidence / completed tasks | Aim for 100% for tasks marked successful. |
| Tool-call validity | Valid structured calls / total tool calls | Track by tool and model; invalid calls must be rejected safely. |
| Recovery rate | Recoverable failures resolved without unsafe action | Measure per failure class; avoid optimizing retry count alone. |
| Latency | Median and p95 end-to-end duration by task type | Benchmark locally; separate cold start, warm inference, and external latency. |
| Resource peak | Peak RAM/VRAM and disk delta per task profile | Record per model and task; enforce admission limits. |
| Voice quality | ASR word error rate, language/task success, TTS interruption latency | Use a consented multilingual evaluation set representative of intended accents. |

# 17. Delivery Roadmap

| Phase | Scope | Exit criteria |
| --- | --- | --- |
| Phase 0 — Baseline | Verify hardware, drivers, Python environment, model runtime, idle RAM/VRAM, and available disk. Create benchmark and security test fixtures. | A reproducible baseline report and working development environment. |
| Phase 1 — Safe agent core | Task state machine, typed tool registry, policy engine, workspace restrictions, logging, SQLite persistence, CLI. | AT-001 through AT-007 pass. |
| Phase 2 — Desktop and diagnostics | PySide6 UI, Windows process/resource diagnostics, emergency stop, task progress and approval UI. | Desktop can execute and verify safe tasks without UI freezes. |
| Phase 3 — Local model gateway | Ollama adapter, model profiles, resource admission, bounded fallback, benchmark harness. | AT-008 and AT-009 pass; model profile benchmark documented. |
| Phase 4 — Coding and browser | Git worktree/checkpoints, repository tools, tests, Playwright browser agent, prompt-injection defenses. | AT-011 and AT-013 pass in isolated test projects. |
| Phase 5 — Memory and recovery | Episodic memory, project context, semantic retrieval if justified, restart reconciliation, memory controls. | AT-006, AT-012, and AT-015 pass. |
| Phase 6 — Voice | Push-to-talk, VAD, ASR/TTS adapters, interruption, language evaluation, opt-in wake word. | AT-014 passes; language results documented per language. |
| Phase 7 — Proactive / advanced | Opt-in monitoring, reusable workflows, specialist-agent roles, cloud escalation, optional remote client. | Separate threat model, privacy policy, and acceptance suite for each feature. |

Schedule: do not assign calendar estimates until Phase 0 has measured the current environment and the scope of the initial MVP is frozen. Each phase should deliver a runnable increment.

# 18. Risks and Mitigations

| Risk | Mitigation |
| --- | --- |
| Model hallucination or invalid tool call | Typed schemas, policy validation, bounded tool set, independent verification, regression evaluation. |
| VRAM/RAM exhaustion | Resource admission, single primary GPU workload by default, model unload, small-model fallback, measurements. |
| Prompt injection from websites/files | Treat content as untrusted; separate policy from model context; require approval for side effects. |
| Accidental data loss | Workspace restrictions, backups/checkpoints, previews, explicit confirmation, recovery tests. |
| Long-running task loops | Step budgets, timeouts, retry ceilings, cancellation, cost/resource budgets. |
| Cloud data leakage | Local-first route, explicit cloud consent, data classification, provider configuration and audit. |
| Fragile UI automation | Prefer APIs and semantic selectors; post-action checks; pause on unexpected UI state. |
| Secrets in logs/memory | Credential manager, redaction, retention controls, tests with seeded secrets. |
| Unreliable wake word or multilingual ASR | Push-to-talk default, per-language evaluation, visible listening state, easy mute. |
| Self-modification undermines safety | No runtime policy edits; changes go through review, tests, and explicit user approval. |
| Unsafe IoT control | Hardware-side interlocks and fail-safe states; TOM is not the sole safety controller. |

# 19. Configuration and Operational Policy

Configuration should be explicit, version-controlled where non-secret, and validated at startup. Changes to security policy require a restart or an explicit administrative workflow; the LLM cannot modify live policy.

app:
  name: TOM
  environment: local
  bind_host: 127.0.0.1
  log_level: INFO

security:
  admin_mode_default: false
  require_approval_for_destructive_actions: true
  require_approval_for_external_side_effects: true
  allow_untrusted_shell_commands: false
  workspace_roots:
    - "C:/Users/<USER>/Projects"
  redact_secrets_in_logs: true

resources:
  primary_gpu_heavy_jobs: 1
  vram_reserve_gb: 1.5   # tune after measurement; not a guarantee
  ram_reserve_gb: 4      # tune after baseline measurement
  model_load_timeout_seconds: 120
  max_tool_retries: 1
  default_tool_timeout_seconds: 60

inference:
  default_route: local
  cloud_fallback_enabled: false
  unload_idle_models: true
  model_profiles:
    - task: general
      model: "<configured-model>"
      quantization: "<configured-quantization>"

memory:
  database: "data/jarvis.sqlite3"
  semantic_index_enabled: false
  retain_raw_audio: false

The values above are examples, not final calibrated settings. Replace the workspace path and model names, measure actual idle resource usage, and tune reserves after baseline testing.

# 20. Deployment, Updates, and Recovery

Use a dedicated Python virtual environment with pinned dependencies and a reproducible lock file.

Keep runtime data, logs, caches, models, and secrets outside the source repository.

Provide a health check for the core, database, inference gateway, and optional integrations.

Back up the SQLite database and configuration before schema migrations; test restore.

Updates must be versioned and reversible. Never silently update model runtimes, drivers, or system-level dependencies.

On startup, reconcile tasks left in RUNNING or AWAITING_APPROVAL; do not blindly replay external side effects.

Provide export of configuration and task reports without exporting secrets.

Package the desktop application only after the development workflow and recovery behavior are stable.

# 21. Open Decisions

| Decision | Recommended default | Decision trigger |
| --- | --- | --- |
| Primary interface | Desktop UI + CLI; voice after core | MVP workflow testing. |
| Cloud inference | Disabled by default | Only after privacy, provider, and cost policy is defined. |
| Wake word | Disabled; push-to-talk first | Enable after false-activation and privacy evaluation. |
| Semantic memory | SQLite first; vector store optional | Add when retrieval benchmarks show clear benefit. |
| Model selection | Benchmark a small set of quantized candidates | Choose by measured task success, latency, and peak memory. |
| Remote/mobile access | Out of scope for MVP | Add only after local authentication and policy are secure. |
| Workflow recording | Explicit opt-in session | Add after a reliable workflow schema and review flow exist. |
| IoT control | Read-only telemetry first | Write actions require device-specific threat and safety review. |

# 22. Definition of Done

A release is considered done only when all applicable conditions below are met:

Requirements for the release are implemented and linked to tests.

Policy and safety tests pass, including negative tests for unauthorized actions.

The app can recover from restart without losing durable task state.

All successful task reports include verification evidence.

Resource measurements are recorded for supported local model profiles.

No known secrets appear in logs, database exports, or repository artifacts.

The UI exposes task state, approval state, cancellation, and emergency stop.

Known limitations, unsupported actions, and configuration steps are documented.

A rollback or recovery procedure exists for the release.

# Appendix A — Example end-to-end task contract

Example request: “Inspect my telecalling agent project, identify why speech recognition is slow, implement a safe optimization, run tests, and report the result.”

| Field | Expected behavior |
| --- | --- |
| Goal | Reduce measured STT latency without reducing recognition quality beyond an agreed threshold. |
| Preconditions | Repository identified; clean or checkpointed Git state; dependencies and test commands discovered. |
| Plan | Inspect pipeline → instrument timing → establish baseline → identify bottleneck → propose change → checkpoint → implement → test → benchmark. |
| Approvals | Ask before material dependency changes, data deletion, credential changes, or cloud transfer. |
| Verification | Run relevant tests; compare baseline and changed latency; record sample size and environment; inspect Git diff. |
| Success report | Changed files, exact test commands and outcomes, before/after metrics, limitations, rollback instructions. |
| Failure behavior | Preserve logs and checkpoint; do not claim success if tests fail or measurements are inconclusive. |

# Appendix B — Initial implementation checklist

☐ Verify reported hardware and capture idle RAM/VRAM/process baseline.

☐ Create repository, Python environment, dependency lock, and configuration schema.

☐ Implement SQLite task store and state machine.

☐ Implement typed tool registry and deterministic policy engine.

☐ Implement safe read-only diagnostics and workspace-limited filesystem tools.

☐ Implement CLI submit/status/cancel/approve commands.

☐ Implement structured logs with secret redaction.

☐ Implement checkpointing and independent verification.

☐ Build resource monitor and inference admission controller.

☐ Add local model adapter and model benchmark harness.

☐ Build desktop UI with task timeline, resource panel, approvals, and emergency stop.

☐ Add coding tools and isolated repository test fixture.

☐ Add Playwright browser tools and prompt-injection tests.

☐ Add episodic memory and memory inspection/deletion controls.

☐ Add push-to-talk voice, then multilingual evaluation and optional wake word.

☐ Add proactive watchers, workflow learning, specialist agents, and remote access only after prior gates pass.

# Appendix C — Glossary

| Term | Definition |
| --- | --- |
| Agent core | Shared task-planning and execution service used by all interfaces. |
| Tool | A narrow, typed operation exposed to the agent, such as reading a file or running an approved test. |
| Policy engine | Deterministic enforcement layer that authorizes or blocks tool calls independently of the LLM. |
| VRAM | GPU memory used by model weights, KV cache, runtime allocations, and other GPU processes. |
| KV cache | Memory used to retain attention key/value tensors for model context during inference. |
| Episodic memory | Record of prior task events, actions, outcomes, and verified solutions. |
| Prompt injection | Untrusted content attempting to alter an agent's instructions or induce unauthorized actions. |
| Preflight | Checks and preview performed before an operation that could change system state. |
| Verification evidence | Observable result used to prove a task's success criteria were met. |
| Cloud escalation | Sending a permitted task or data to a remote inference provider when local execution is unsuitable. |

# Document End

This PRD is the implementation baseline for TOM v1.0. Any change that expands autonomy, data access, network exposure, or physical-device control should update the requirements, threat model, and acceptance tests before release.

# TOM Refactoring Supplement — Migration-Specific Requirements

Purpose: this supplement makes the existing PRD actionable against the current TOM codebase. It supersedes any assumption that the agent is a greenfield project. The target is to evolve TOM in place, preserving proven behavior and integrations while replacing weak architecture behind stable interfaces.

Naming status: TOM is the current project identity. JARVIS was a concept/codename used during requirements discovery, not a mandated final product name. Keep internal package names and UI branding configurable until a final name is selected.

## S1. Refactoring strategy

Use a brownfield, strangler-style migration. Do not rewrite the entire project before inspecting it. First inventory the repository, then route the existing execute_task() entry point through a new task orchestration layer while preserving the current desktop, CLI, and voice interfaces wherever they are functional.

| Disposition | Decision rule | Required action |
| --- | --- | --- |
| KEEP | Module is stable, tested, understood, and fits the target boundaries. | Retain it; add characterization tests and an adapter if needed. |
| REFACTOR | Behavior is useful but responsibilities are mixed or contracts are unclear. | Separate responsibilities behind typed interfaces; preserve observable behavior. |
| REPLACE | Module is unreliable, unsafe, duplicated, or blocks required capabilities. | Replace only after documenting current callers and adding regression tests. |
| ADD | Capability is missing from the current repository. | Implement as a new module with tests and explicit permissions. |
| DEFER | Capability adds risk or complexity before core reliability is proven. | Keep behind a feature flag or exclude from MVP. |

## S2. TOM baseline audit (mandatory Phase 0)

Inventory repository tree, entry points, interface launchers, shared execute_task() flow, configuration, dependency files, and test coverage.

Map current desktop, CLI, and voice interfaces to the shared execution path; identify duplicate task logic and hidden global state.

Trace Hindsight integration: initialization, read/write calls, memory schema, latency, failure modes, retention, and behavior when the memory service is unavailable.

Inventory current LLM/runtime providers, local model names, context settings, model lifecycle, and GPU/RAM use.

Inventory speech capture, ASR, TTS, wake-word, and audio device handling; record supported languages and known failures.

Inventory current tools that can read/write files, execute shell commands, control UI/browser, access network, or change system state.

Capture baseline startup time, idle RAM/VRAM, representative task latency, model load time, and existing known failures.

Create a Git checkpoint/branch and a reproducible environment before any architecture changes.

Create characterization tests for existing successful flows before changing implementation.

## S3. Target architecture and compatibility seam

The migration must introduce a single AgentRuntime / TaskService contract. All current interfaces submit to it; none should call model providers or execute tools independently. Preserve execute_task() initially as a compatibility facade that delegates to the new TaskService. Remove the facade only after all callers are migrated and regression tests pass.

| Boundary | Target contract | Migration rule |
| --- | --- | --- |
| Interface → TaskService | submit_task(), get_task(), pause_task(), cancel_task(), approve_action() | Keep existing interface behavior; adapt request/response shapes. |
| TaskService → Planner | Structured plan with steps, dependencies, risk, resources, verification | Planner must not execute side effects directly. |
| Executor → ToolRegistry | Typed tool request/result, timeout, cancellation, evidence | All side effects pass through policy validation. |
| TaskService → Memory | Recall relevant context; append approved task outcomes | Wrap existing Hindsight calls; memory failure must not crash core task state. |
| ModelGateway → Providers | Generate response / structured tool call / health / load / unload | Keep provider-specific code behind adapters. |
| ResourceManager → Runtime | Measured capacity, admission decision, load/unload request | Do not assume model memory from parameter count alone. |
| Interfaces → ApprovalService | Request and resolve action approval | Approvals must be tied to exact action payload and expire when payload changes. |

## S4. Migration invariants

One shared task store and task lifecycle across desktop, CLI, and voice.

One deterministic policy engine governs every tool call, regardless of which interface initiated the task.

Existing Hindsight memory must not be discarded or bulk-migrated until its schema and data are backed up and validated.

No task may be marked successful solely because execute_task() returned or a shell command exited with code zero.

No direct tool execution from UI callbacks or raw LLM text; all calls pass through TaskService, ToolRegistry, and PolicyEngine.

New subsystems must degrade independently: voice, vector search, Hindsight, cloud inference, or browser integrations can fail without corrupting task state.

Preserve a rollback path for each migration step; feature flags allow reverting to the previous implementation during testing.

Do not perform a destructive database schema migration without backup, migration tests, and a restore test.

## S5. Refactoring phases and exit gates

| Phase | Work | Exit gate |
| --- | --- | --- |
| R0 — Repository audit | Inventory modules, flows, dependencies, memory, models, security boundaries, and baseline metrics. | Architecture map, KEEP/REFACTOR/REPLACE/ADD matrix, risks, and baseline report approved. |
| R1 — Characterization tests | Capture existing interface/task behavior; add regression tests for known-good flows. | Critical current flows have repeatable tests and a Git checkpoint exists. |
| R2 — Shared task facade | Introduce TaskService and route execute_task() through it; preserve desktop/CLI/voice behavior. | All interfaces use the shared service; no duplicate execution paths remain. |
| R3 — Policy and typed tools | Introduce tool schemas, allowlists, workspace restrictions, approval gates, timeouts, and audit events. | Safety tests prove blocked actions cannot execute through any interface. |
| R4 — Durable task state | Add task state machine, persistence, cancellation, retry ceilings, checkpointing, and restart reconciliation. | Interrupted tasks resume safely; uncertain external side effects are not replayed blindly. |
| R5 — Hindsight adapter | Encapsulate existing memory provider, add selective retrieval, provenance, retention, and failure isolation. | Memory is preserved, tested, and cannot block core task persistence. |
| R6 — Resource manager | Measure RAM/VRAM; add model admission, single-heavy-workload default, unload/fallback, and benchmarks. | Low-resource tests pass and inference failures do not crash the core. |
| R7 — Tool migration | Migrate filesystem, shell, Git, Windows UI, browser, diagnostics, and project tools one adapter at a time. | Each adapter has unit/integration tests, permissions, timeouts, and verifiable results. |
| R8 — Voice and interfaces | Keep current interfaces while moving voice pipeline to ASR/TTS adapters and common task events. | Cross-interface task continuity and voice cancellation tests pass. |
| R9 — Advanced capabilities | Add proactive watchers, workflow learning, specialist agents, cloud escalation, and remote access behind feature flags. | Separate security/privacy review and acceptance suite pass for each enabled feature. |
| R10 — Stabilize and rename | Remove deprecated paths, document migration, run regression suite, finalize branding only after product-name decision. | Release checklist, backup/rollback procedure, and complete docs are approved. |

## S6. Migration-specific acceptance tests

| ID | Test | Pass condition |
| --- | --- | --- |
| TOM-MIG-001 | Interface parity | A representative request works through desktop, CLI, and voice using the same task service. |
| TOM-MIG-002 | execute_task compatibility | Existing callers still work through the compatibility facade during migration. |
| TOM-MIG-003 | Memory continuity | Existing Hindsight records remain accessible; new memory writes are verified and errors are isolated. |
| TOM-MIG-004 | Policy parity | A blocked action is blocked identically from all interfaces. |
| TOM-MIG-005 | Task recovery | Restart after a completed step preserves state and does not blindly replay an uncertain side effect. |
| TOM-MIG-006 | Resource admission | Simulated low VRAM prevents unsafe model load and triggers configured fallback or a clear blocked state. |
| TOM-MIG-007 | Rollback | A migration feature flag or documented rollback restores the previous stable behavior. |
| TOM-MIG-008 | No regression | Characterization tests for preserved TOM workflows continue to pass. |
| TOM-MIG-009 | Secret handling | Tokens and credentials do not appear in task logs, memory, exception traces, or exports. |
| TOM-MIG-010 | No direct execution bypass | Static/code review and tests confirm all side-effecting tools pass through the policy engine. |

## S7. Initial repository deliverables

docs/architecture/current-state.md — current TOM architecture and call graph.

docs/architecture/target-state.md — target components, interfaces, and trust boundaries.

docs/migration/module-matrix.csv — KEEP / REFACTOR / REPLACE / ADD / DEFER decisions with evidence.

docs/migration/baseline.md — hardware, RAM/VRAM, latency, model load, and failure baseline.

docs/migration/decisions.md — architecture decision records and rationale.

tests/characterization/ — regression tests for current working TOM behavior.

docs/runbooks/rollback.md — phase-by-phase rollback and data recovery procedure.

docs/security/tool-permissions.md — tool risk categories, permissions, and approval requirements.

## S8. Explicit instruction to implementation agents

Before editing source code, inspect the actual TOM repository and produce the current-state architecture map and module disposition matrix. Do not assume filenames, frameworks, or implementation details from this PRD are already present. Do not generate a clean-room replacement until the audit identifies which existing components are reusable and why.

The final product name remains configurable and undecided. This PRD defines the TOM refactoring target, not a requirement to ship a product branded JARVIS.